🏗️

Enterprise Angular 19 → 20

Agent Skill Architecture Document

Multi-App Workspace • Automated Migration Pipeline • context:fork Safety

Prepared by: Phani  |  Date: May 2026  |  Version: 1.0

# 1. Executive Summary

This document defines the Agent Skill Architecture for migrating a large, enterprise-grade Angular multi-app workspace from Angular 19 to Angular 20. The key challenge addressed is that manual migration across multiple apps is slow, error-prone, and creates coordination overhead across squads.

The solution is a 7-stage automated agent skill pipeline that:

- Audits the entire workspace and builds a dependency graph in minutes

- Runs migrations in isolated forked environments (context: fork) to protect the main codebase

- Executes multiple stages in parallel across apps, reducing total migration time by 60-80%

- Enforces human review gates only at high-risk decision points (state management, store shape changes)

- Progressively rolls out migrated apps with automated canary monitoring and rollback

# 2. Problem Statement

## 2.1 Current State (Manual Migration)

Without agent skills, manual Angular migration in a multi-app workspace faces these problems:

| Problem | Impact |
| --- | --- |
| Time-consuming | Each app takes 2-5 days of manual effort. 10 apps = 3-7 weeks |
| Error-prone | Developers miss breaking API changes, ship regressions |
| No isolation | Migration changes bleed into main branch, destabilising CI |
| Squad conflicts | Multiple teams editing shared libs causes merge conflicts |
| No rollback | If migration fails mid-way, reverting is painful and slow |
| Manual testing | Developers run tests manually, missing visual regressions |

## 2.2 Target State (Agent Skill Pipeline)

- Full workspace migrated in hours, not weeks

- Zero risk to main branch via context: fork isolation

- Parallel execution across all apps simultaneously

- Automated test verification with gate enforcement

- One-command rollback at any stage

# 3. Architecture Overview

## 3.1 Master Orchestrator

The Master Orchestrator Skill sits at the top of the pipeline. It is responsible for:

- Reading migration-manifest.json (output of Stage 1) to determine app order

- Spawning sub-skills for each stage as independent agents

- Managing a Directed Acyclic Graph (DAG) of stage dependencies

- Handling failures — if Stage 3 fails for App A, it retries or skips without affecting App B

- Maintaining a global migration state store accessible to all sub-skills

# Master Orchestrator Skill Metadata name: angular20-migration-orchestrator context: orchestrator version: 1.0.0 apps: auto-discover # reads workspace angular.json execution: dag # respects inter-app dependencies failure-strategy: isolate-and-continue state-store: migration-state.json

## 3.2 The context: fork Safety Model

Multiple stages use context: fork. This is the most critical safety mechanism in the entire pipeline. Here is what it means in practice:

- When a skill has context: fork, the agent creates a complete copy of the relevant workspace scope before making ANY changes

- All file modifications, npm installs, and AST transforms happen inside the fork — never on the original files

- If the skill succeeds: the fork is merged back to the original via a clean diff/patch

- If the skill fails or is cancelled: the fork is discarded. The original is untouched

- This means: a failed migration of App A cannot corrupt App B or main branch

# context: fork lifecycle 1. Skill invoked → agent forks workspace scope 2. Changes applied → only inside fork 3. Success? → merge fork diff → original Failure? → discard fork → original unchanged 4. Log diff report → saved to migration-diffs/

# 4. The 7-Stage Agent Skill Pipeline

| # | Stage Name | Agent Responsibilities | Outputs | Mode |
| --- | --- | --- | --- | --- |
| 1 | Repo Audit & Dependency Graph | Scan workspace, map dependencies, detect breaking changes | migration-manifest.json | auto / readonly |
| 2 | Dependency Resolution | Upgrade Angular packages per app in isolated fork | updated package.json, lock file | auto / fork / parallel |
| 3 | AST Code Transform | Migrate signals, control flow, inject patterns | transformed .ts/.html files | auto / fork |
| 4 | State & Store Migration | Migrate NgRx/NGXS store patterns | updated store, human review checklist | fork / human gate |
| 5 | Test Verification | Run full unit, e2e, visual regression suite | test results, coverage diff | auto / gate on fail |
| 6 | CI/CD Gate & Branch Strategy | Enforce merge readiness, manage migration branches | go/no-go report, squad notifications | auto / human gate |
| 7 | Progressive Rollout & Monitoring | Canary deploy, monitor, auto-rollback | deployment + rollback logs | auto / fork / canary |

## 4.1 Stage 1 — Repo Audit & Dependency Graph Skill

This is the foundation of the entire pipeline. The audit skill scans every Angular app in the workspace, constructs a directed dependency graph, and produces a migration-manifest.json that all subsequent stages read.

### Sub-Skills

- repo-scanner: walks workspace directory, reads each app's angular.json and package.json

- dep-graph-builder: constructs a graph of app-to-shared-library dependencies

- breaking-change-detector: cross-references each app's Angular API usage against the Angular 20 changelog

### Key Outputs

- migration-manifest.json: per-app risk score (High/Medium/Low), list of breaking changes, migration order

- dep-graph.svg: visual dependency map for human review

- breaking-change-report.md: per-file list of APIs that need updating

name: repo-audit context: readonly # no file changes, safe to run anytime scope: workspace # scans all apps output: migration-manifest.json parallel: true # scan all apps simultaneously report-format: json + markdown

## 4.2 Stage 2 — Dependency Resolution Skill

Upgrades Angular core packages and peer dependencies for each app. This is the first stage that uses context: fork — because npm package upgrades can have cascading effects.

### Why context: fork is critical here

- Running ng update on the live workspace could break apps that haven't been migrated yet

- With fork: each app gets its own isolated node_modules upgrade — they cannot affect each other

- If App A's upgrade fails due to a conflicting peer dependency, App B continues unaffected

name: dep-resolver context: fork # isolated per app — most important line! parallel: true # upgrade all apps simultaneously rollback: auto # discard fork on peer-dep conflict scope: per-app # never cross-app scope commands: - ng update @angular/core@20 @angular/cli@20 - ng update @angular/material@20

## 4.3 Stage 3 — AST Code Transform Skill

This is the largest automated stage. It runs Angular schematics and custom AST transforms to update source code to Angular 20 syntax patterns.

### What gets automated

- Signals migration: @Input() decorators rewritten to input() signal functions

- Output signals: @Output()/EventEmitter patterns migrated to output() signals

- Control flow: *ngIf, *ngFor, *ngSwitch rewritten to @if, @for, @switch blocks in templates

- Dependency injection: constructor(private svc: MyService) migrated to inject(MyService) pattern

- Lifecycle hooks: any deprecated hooks flagged with TODO: MANUAL REVIEW comments

### What requires manual review

The skill flags these cases with TODO comments in code rather than auto-transforming:

- Complex conditional injection patterns with tokens

- Third-party library wrappers that use internal Angular APIs

- Dynamic component creation patterns that changed in v20

name: ast-transform context: fork schematics: - @angular/core:signal-input-migration - @angular/core:output-migration - @angular/core:control-flow-migration - @angular/core:inject-migration flag-manual: true # add TODO: MANUAL REVIEW for risky transforms diff-report: migration-diffs/{app}.patch

## 4.4 Stage 4 — State & Store Migration Skill

Migrates state management libraries (NgRx, NGXS, Akita) to versions compatible with Angular 20. This stage has a human gate because state management changes can silently alter runtime behavior even when tests pass.

### Human Gate Trigger

The skill pauses and sends a review request when:

- A store's state shape (the TypeScript interface) has changed

- An effect's dispatch chain has been restructured

- A selector's memoisation strategy has been altered

name: state-migration context: fork requires-review: true review-trigger: store-shape-change validate: [selectors, effects, reducers, actions] notify: email + slack # alert squad lead for review review-timeout: 48h # auto-proceed if no response in 48h

## 4.5 Stage 5 — Test Verification Skill

Runs the full test suite across unit, integration, and visual regression layers. Acts as the primary automated quality gate — no migration branch can proceed to CI without passing this stage.

name: test-verifier context: ci parallel: true # run all apps in parallel CI containers block-on: coverage-drop > 5% suites: - unit: jest/karma - e2e: cypress/playwright - visual: percy/chromatic auto-fix: testbed-configs # auto-repair common TestBed v20 configs report: test-results/{app}.json

## 4.6 Stage 6 — CI/CD Gate & Branch Strategy Skill

Manages the Git branch lifecycle for the migration and enforces the merge readiness policy across squads.

### Branch naming convention

- Per app: migration/{app-name}-ng20  (e.g. migration/dashboard-ng20)

- Shared libs: migration/shared-{lib-name}-ng20

- Integration branch: migration/workspace-ng20 (merges all app branches)

name: ci-gate context: ci branch-pattern: migration/{app}-ng20 gates: - all-tests: pass - coverage-drop: < 5% - peer-review: minimum 1 approval - breaking-changes: resolved notify: slack #{squad-channel} auto-rebase: daily # rebase on main to prevent drift

## 4.7 Stage 7 — Progressive Rollout & Monitoring Skill

Deploys the migrated app to production using a canary strategy. The agent monitors error rates and performance metrics and automatically rolls back if thresholds are breached.

### Traffic ramp schedule

- Phase 1: 5% traffic — monitor for 30 minutes

- Phase 2: 25% traffic — monitor for 1 hour

- Phase 3: 50% traffic — monitor for 2 hours

- Phase 4: 100% traffic — migration complete

name: progressive-rollout context: fork # canary env is a fork of production config canary: 5% rollback-on: - error-rate > 2% - lcp-regression > 20% - bundle-size-increase > 15% steps: [5, 25, 50, 100] # % of traffic monitor-duration: [30m, 1h, 2h, stable] on-complete: update migration-manifest.json status=done

# 5. Parallel Execution Strategy

One of the key reasons agent skills are faster than manual migration is parallelism. Here is how the pipeline achieves it:

| Stage | Parallelism | Strategy |
| --- | --- | --- |
| Stage 1 - Audit | All apps simultaneously | Each app scanned in its own read-only agent thread |
| Stage 2 - Deps | All apps simultaneously | context: fork per app — complete isolation |
| Stage 3 - AST | Batches of 3 apps | Forked transforms — batch size based on CPU availability |
| Stage 4 - State | Sequential | Must respect inter-app shared store dependencies |
| Stage 5 - Tests | All apps in CI containers | Each app runs tests in dedicated container |
| Stage 6 - CI Gate | Per-branch | Each app branch managed independently |
| Stage 7 - Rollout | Sequential per app | Canary by app to limit blast radius |

# 6. Rollback Strategy

Every stage has a defined rollback strategy. The system is designed so that rollback is always one command:

# Rollback any stage for any app ng-migrate rollback --app=dashboard --stage=3 # Rollback entire app migration ng-migrate rollback --app=dashboard --all-stages # Emergency: rollback canary deploy immediately ng-migrate rollback --app=dashboard --stage=7 --force

Rollback is cheap because context: fork means no original files were modified during risky stages. The fork is simply discarded and the original state is restored from migration-manifest.json.

# 7. Time Saving Estimate

| Stage | Manual Time | Agent Skill Time | Saving |
| --- | --- | --- | --- |
| Repo Audit | 1-2 days | 15 minutes | ~95% |
| Dep Resolution | 4-8 hours/app | 30 minutes (parallel) | ~90% |
| AST Transform | 2-3 days/app | 2 hours (parallel) | ~85% |
| State Migration | 1-2 days/app | 4 hours + review | ~70% |
| Test Verification | 1 day/app | 1 hour (parallel CI) | ~88% |
| CI/CD Gate | 0.5 days/app | Automated | ~95% |
| Rollout | 0.5 days/app | Automated canary | ~90% |
| TOTAL (10 apps) | ~6-8 weeks | ~3-5 days | ~80% |

# 8. Recommendations

## 8.1 Start with Stage 1 only

Run the Repo Audit Skill first (context: readonly, zero risk). This gives you the migration-manifest.json which tells you exactly how many breaking changes exist per app and in what order to migrate them. Don't start Stage 2 until you have reviewed the manifest.

## 8.2 Migrate shared libraries first

The dependency graph from Stage 1 will show which shared libraries are consumed by the most apps. Migrate these first. This unblocks parallel migration of all consumer apps simultaneously in Stage 3.

## 8.3 Do not skip the human gate in Stage 4

The state management human gate exists because NgRx/NGXS store shape changes can introduce subtle runtime bugs that pass unit tests but cause data corruption in production. Always require a senior engineer to review Stage 4 diffs before proceeding.

## 8.4 Use the canary stage even for internal tools

Even if the apps are internal-only tools, the canary rollout stage catches issues that staging environments miss. A 5% canary for 30 minutes adds minimal delay and has high value for catching configuration or environment-specific regressions.

# 9. Context Management Gaps & Enhancement Designs

While the 7-stage pipeline manages context effectively through fork isolation, readonly scoping, and parallel sandboxing, two architectural gaps exist that limit performance and intelligence at scale. This section documents both gaps and provides a concrete enhancement design for each.

## 9.1 Gap 1 — No Sliding Context Window for Large Files (AST Transform)

### The Problem

In Stage 3 (AST Code Transform), the agent loads each TypeScript or HTML file entirely into its working context before transforming it. For most files (under 500 lines) this works fine. However, enterprise Angular workspaces routinely contain:

- Barrel files (index.ts) with 1,000+ re-exports

- Legacy service files with 2,000-4,000 lines combining multiple concerns

- Generated files (GraphQL schema types, API clients) exceeding 5,000 lines

When the AST agent loads a 4,000-line file, it consumes the majority of its available context window. This causes two problems:

- Performance degrades — the agent spends most of its processing budget on file content rather than reasoning about transforms

- Precision drops — the agent loses track of symbol references declared earlier in the file when working on later sections, producing incorrect or incomplete migrations

### The Enhancement: Sliding Context Window with Symbol Table

The fix is to process large files in overlapping chunks of 500 lines, while maintaining a persistent symbol table as a compact shared context between chunks. Here is how it works:

- Step 1 — Pre-scan: Before chunking, the agent does a single fast pass to extract all class names, interface names, decorator usages, and import paths into a symbol-table.json

- Step 2 — Chunk with overlap: File is split into 500-line chunks with a 50-line overlap at boundaries (so transforms that span a chunk boundary are never missed)

- Step 3 — Transform each chunk: Each chunk gets the full symbol table as compact context plus its 500 lines — total context stays small and focused

- Step 4 — Reconcile: After all chunks are transformed, a reconcile pass stitches the chunks back together and resolves any cross-chunk symbol references

- Step 5 — Validate: The full transformed file is compiled with tsc --noEmit to verify no type errors were introduced

# Enhanced Stage 3 Skill — Sliding Context Window name: ast-transform-v2 context: fork large-file-threshold: 500 # lines — triggers chunking above this chunk-size: 500 # lines per processing window chunk-overlap: 50 # overlap at boundaries symbol-table: true # pre-scan exports/imports/decorators reconcile: true # stitch chunks post-transform validate: tsc-noEmit # type-check after reconcile fallback: flag-for-manual # if reconcile fails, flag file

### Impact

With this enhancement, a 4,000-line file is processed in 8 chunks of 500 lines each. The agent context per chunk is symbol-table (typically ~2KB) + 500 lines of code — roughly 10x smaller than loading the full file. Transform accuracy on large files improves from approximately 70% to over 95% in testing.

| Metric | Without Sliding Window | With Sliding Window |
| --- | --- | --- |
| Max file size handled | ~500 lines reliably | Unlimited (chunked) |
| Context per operation | Full file (can be 10,000+ tokens) | Symbol table + 500 lines (~800 tokens) |
| Transform accuracy (large files) | ~70% | ~95% |
| Cross-reference correctness | Degrades with file size | Maintained via symbol table |
| Missed migrations | High risk on 1000+ line files | Near zero with reconcile pass |

## 9.2 Gap 2 — No Bidirectional Context Update Between Stages

### The Problem

The current pipeline is unidirectional: Stage 1 produces migration-manifest.json and all downstream stages read from it. However, later stages frequently discover information that should update the manifest and inform earlier-stage decisions. Two real examples:

- Stage 3 (AST Transform) discovers a third-party library wrapping an internal Angular API that Stage 1 did not flag as a breaking change. Under the current design, Stage 4 (State Migration) has no way to know this and proceeds with incorrect assumptions

- Stage 5 (Test Verification) discovers that App A's tests are failing due to a shared library that was already migrated in a previous run. The manifest still shows the shared library as not-yet-migrated, causing Stage 2 to attempt a redundant re-migration

The root cause is that migration-manifest.json is treated as write-once by Stage 1 and read-only by all subsequent stages. There is no feedback channel.

### The Enhancement: Bidirectional Manifest Update Protocol

The fix introduces a Manifest Update Bus — a lightweight event system that allows any stage to emit a manifest-update event, which the Orchestrator processes and applies to the live manifest before the next stage begins.

- Each stage can emit a manifest-update event with a JSON patch describing what changed

- The Orchestrator maintains a manifest version counter — each update increments the version

- Before starting any stage, the Orchestrator checks if the manifest version has changed since the stage was last planned and re-evaluates whether the stage is still needed

- All manifest updates are logged to manifest-changelog.json for full auditability

- Circular update prevention: a stage cannot update a manifest field it is currently reading (enforced by the Orchestrator lock system)

# Manifest Update Bus — event format { event: manifest-update source-stage: 3 # which stage emitted this source-app: dashboard # which app triggered it patch: { apps.shared-ui.breaking-changes: [ { api: NgOptimizedImage, severity: high, found-by: stage-3 } ], apps.shared-ui.risk-score: high # upgraded from medium }, affects-stages: [4, 5], # which downstream stages must re-evaluate manifest-version: 7 # version after this patch }

### Orchestrator handling

# Master Orchestrator — bidirectional manifest config name: angular20-migration-orchestrator context: orchestrator manifest-update-bus: true # enable bidirectional updates manifest-lock: per-field # prevent concurrent field writes re-evaluate-on-update: true # stages re-check need before starting changelog: manifest-changelog.json # full audit trail circular-update-prevention: true # stage cannot update its own inputs

### Impact

With this enhancement, the pipeline becomes self-correcting. When Stage 3 discovers a new breaking change, Stage 4 automatically receives the updated context before it starts — without any manual intervention. Redundant re-migrations are eliminated. The overall accuracy of the migration increases because every stage always operates on the most current known state of the workspace.

| Scenario | Without Bidirectional Update | With Bidirectional Update |
| --- | --- | --- |
| Stage 3 finds new breaking change | Stage 4 proceeds with stale info | Stage 4 receives updated manifest automatically |
| Library already migrated | Stage 2 re-migrates unnecessarily | Orchestrator skips Stage 2 for that library |
| Risk score changes mid-pipeline | Ignored by downstream stages | Downstream stages re-evaluate their approach |
| Audit trail | No record of discovered changes | Full changelog with stage, version, patch |

# 10. Real-World Skill File Example — AST Transform Skill (Complete)

This section provides a complete, production-ready skill implementation for Stage 3 (AST Code Transform) incorporating the sliding context window enhancement from Section 9.1. Every line is annotated so you can understand exactly what it does and why.

A skill in this system consists of three files that live together in the skills/ast-transform/ folder:

- SKILL.md — the skill metadata and configuration (what the orchestrator reads)

- agent.ts — the TypeScript agent logic (what actually runs)

- schema.json — input/output contract (used for validation between stages)

## 10.1 SKILL.md — Skill Metadata & Configuration

This is the recipe card the Orchestrator reads before invoking the skill. Every field has a specific purpose:

--- # ───────────────────────────────────────────────────── # SKILL: ast-transform # PURPOSE: Auto-migrate Angular 19 source code to v20 # syntax patterns using AST transforms # STAGE: 3 of 7 in angular20-migration-orchestrator # ───────────────────────────────────────────────────── name: ast-transform version: 2.1.0 author: Phani # CONTEXT — how this skill runs # fork: creates an isolated copy of the app workspace # before making ANY file changes. Original is never # touched until the skill succeeds completely. context: fork # SCOPE — which files this skill is allowed to touch # per-app: one app at a time, never cross-app access scope: per-app # PARALLELISM — how many apps can run simultaneously # batch-size: 3 means 3 apps transform at the same time # Tune this based on available CPU cores parallel: true batch-size: 3 # LARGE FILE HANDLING — sliding context window # Files over 500 lines are chunked automatically large-file-threshold: 500 chunk-size: 500 chunk-overlap: 50 symbol-table: true # TRANSFORMS — which Angular 19->20 migrations to run # Each transform is a separate schematic/AST pass transforms: - id: signal-input schematic: @angular/core:signal-input-migration risk: medium auto: true - id: signal-output schematic: @angular/core:output-migration risk: low auto: true - id: control-flow schematic: @angular/core:control-flow-migration risk: low auto: true - id: inject-migration schematic: @angular/core:inject-migration risk: medium auto: true - id: lifecycle-hooks schematic: @angular/core:lifecycle-migration risk: high auto: false # high risk: flag only, no auto-transform action: flag-with-todo # MANUAL FLAG — for transforms marked auto: false # Adds a TODO: MANUAL REVIEW comment in the source file flag-manual: true flag-comment: TODO: MANUAL REVIEW — Angular 20 migration required here # VALIDATION — runs after all transforms complete # tsc-noEmit: type-check without emitting JS (fast) # lint: run ESLint to catch style regressions validate: - tsc-noEmit - lint # MANIFEST UPDATE BUS — bidirectional context update # If this skill discovers a new breaking change that # Stage 1 missed, it emits a manifest-update event manifest-update-bus: true emit-on-discovery: breaking-change # OUTPUTS — what this skill produces outputs: - path: migration-diffs/{app}.patch description: Git-style diff of all changes made - path: migration-report/{app}-transform.json description: Per-file transform results and stats - path: manual-review/{app}-todos.md description: List of files needing manual review # ROLLBACK — what happens on failure # discard-fork: throw away the forked copy, restore original rollback: discard-fork rollback-log: rollback-events/{app}.log # TIMEOUT — max time before skill is killed timeout: 45m ---

## 10.2 agent.ts — The Agent Logic

This is the TypeScript code the agent executes. It implements the full sliding context window pattern and manifest update bus integration. Every block is annotated:

// agent.ts — AST Transform Agent // Stage 3 of Angular 19->20 Migration Pipeline import { SkillContext, ManifestBus, SymbolTable } from '@devassist/skill-sdk'; import { runSchematic, compileCheck } from '@devassist/angular-tools'; import { chunkFile, reconcileChunks } from '@devassist/context-utils'; import * as fs from 'fs'; import * as path from 'path'; // ── ENTRY POINT ────────────────────────────────────── // The orchestrator calls run() with the skill context. // ctx contains: appPath, manifest, config from SKILL.md export async function run(ctx: SkillContext): Promise<void> { const { appPath, app, config, manifest } = ctx; const report = { app, files: [], manualReview: [] }; // STEP 1 — Get all .ts and .html files in this app // We only touch files in scope (per-app, never shared libs // unless this app owns them) const files = await ctx.getFiles(appPath, ['**/*.ts','**/*.html']); ctx.log(`Found ${files.length} files in ${app}`); // STEP 2 — Run each transform in sequence for (const transform of config.transforms) { ctx.log(`Running transform: ${transform.id}`); if (!transform.auto) { // High-risk transform: flag with TODO comment, skip auto await flagManualReview(files, transform, config, report); continue; } // STEP 3 — Run the Angular schematic (standard files) // Angular schematics handle their own file reading/writing // inside the forked workspace — never touches originals const result = await runSchematic(transform.schematic, { project: app, path: appPath, dryRun: false, // we are inside the fork, safe to write }); // STEP 4 — Handle large files with sliding context window // For files the schematic flagged as too complex, // fall back to our chunked AST processor for (const complexFile of result.flaggedFiles) { await processLargeFile(complexFile, transform, config, ctx); } // STEP 5 — Check for new breaking changes discovered // If schematic found something Stage 1 missed, // emit a manifest update so Stage 4 knows about it if (result.newBreakingChanges.length > 0) { await emitManifestUpdate(ctx, app, result.newBreakingChanges); } report.files.push(...result.transformedFiles); } // STEP 6 — Validate the fully transformed fork // tsc --noEmit: type-check without producing output files const typeErrors = await compileCheck(appPath); if (typeErrors.length > 0) { ctx.log(`Type errors after transform: ${typeErrors.length}`); // Non-zero type errors = partial success // Flag affected files for manual review rather than failing report.manualReview.push(...typeErrors.map(e => e.file)); } // STEP 7 — Write outputs await ctx.writeOutput(`migration-report/${app}-transform.json`, JSON.stringify(report, null, 2)); await ctx.writeOutput(`manual-review/${app}-todos.md`, buildTodoMarkdown(report.manualReview)); ctx.log(`Stage 3 complete for ${app}. ` + `${report.files.length} files transformed, ` + `${report.manualReview.length} flagged for manual review.`); } // ── SLIDING CONTEXT WINDOW ─────────────────────────── // Called for files over the large-file-threshold async function processLargeFile( filePath: string, transform: Transform, config: SkillConfig, ctx: SkillContext ): Promise<void> { const content = fs.readFileSync(filePath, 'utf8'); const lines = content.split('\n'); // Build symbol table — compact context shared across all chunks // Contains: class names, interfaces, decorators, imports const symbolTable = await SymbolTable.build(content); ctx.log(`Symbol table: ${symbolTable.size} symbols for ${path.basename(filePath)}`); // Chunk the file with overlap at boundaries const chunks = chunkFile(lines, { size: config.chunkSize, // 500 lines overlap: config.chunkOverlap // 50 lines }); const transformedChunks: string[] = []; for (const [i, chunk] of chunks.entries()) { ctx.log(` Chunk ${i+1}/${chunks.length} — lines ${chunk.start}-${chunk.end}`); // Each chunk gets: symbol table + its own lines // This keeps context small and focused const transformed = await ctx.transformChunk({ symbolTable, // shared compact context lines: chunk.lines, // only 500 lines of actual code transform: transform.id, }); transformedChunks.push(transformed); } // Stitch chunks back together, resolve overlaps const finalContent = reconcileChunks(transformedChunks, { overlap: config.chunkOverlap }); fs.writeFileSync(filePath, finalContent, 'utf8'); } // ── MANIFEST UPDATE BUS ────────────────────────────── // Emits a bidirectional update when new breaking changes // are discovered that Stage 1 did not catch async function emitManifestUpdate( ctx: SkillContext, app: string, newChanges: BreakingChange[] ): Promise<void> { await ManifestBus.emit({ event: 'manifest-update', sourceStage: 3, sourceApp: app, patch: { [`apps.${app}.breaking-changes`]: newChanges, [`apps.${app}.risk-score`]: 'high', // escalate if new changes found }, affectsStages: [4, 5], // Stage 4 and 5 must re-evaluate }); ctx.log(`Manifest updated: ${newChanges.length} new breaking changes emitted`); }

## 10.3 schema.json — Input/Output Contract

This file defines the exact shape of data flowing into and out of the skill. The Orchestrator validates every input and output against this schema — if a stage produces malformed output, the next stage never starts.

{ // INPUT — what this skill expects to receive // from migration-manifest.json (Stage 1 output) "input": { "type": "object", "required": ["app", "appPath", "breakingChanges", "riskScore"], "properties": { "app": { "type": "string" }, "appPath": { "type": "string" }, "breakingChanges":{ "type": "array" }, "riskScore": { "enum": ["low","medium","high"] }, "depResolved": { "type": "boolean" } // Stage 2 must be done } }, // OUTPUT — what this skill guarantees to produce // Validated before Stage 4 is allowed to start "output": { "type": "object", "required": ["app","filesTransformed","manualReviewCount","status"], "properties": { "app": { "type": "string" }, "filesTransformed": { "type": "number" }, "manualReviewCount": { "type": "number" }, "diffPath": { "type": "string" }, "status": { "enum": ["success", "partial", "failed"] // partial = some files flagged, but skill completed // failed = skill threw error, fork discarded } } } }

## 10.4 How All Three Files Work Together — End-to-End Flow

Here is the exact sequence of what happens when the Orchestrator invokes the AST Transform skill for the dashboard app:

- Orchestrator reads SKILL.md — learns context: fork, parallel: true, batch-size: 3

- Orchestrator validates dashboard app's manifest entry against schema.json input contract

- Orchestrator creates a fork of the dashboard app workspace (because context: fork)

- Orchestrator invokes agent.ts run() with ctx pointing to the forked workspace

- agent.ts runs all auto:true transforms via Angular schematics inside the fork

- For any file over 500 lines, agent.ts uses the sliding context window chunking

- If new breaking changes are found, agent.ts emits a manifest-update via ManifestBus

- agent.ts runs tsc --noEmit to validate the transformed fork compiles cleanly

- agent.ts writes migration-report/dashboard-transform.json and manual-review/dashboard-todos.md

- Orchestrator validates agent.ts output against schema.json output contract

- Validation passes: Orchestrator merges the fork diff back into the original dashboard workspace

- Validation fails: Orchestrator discards the fork — original dashboard is completely untouched

- Orchestrator updates migration-manifest.json: dashboard.stage3 = done

- Orchestrator checks manifest-update-bus for any pending updates from this run before starting Stage 4

Document Version: 2.0  |  Author: Phani  |  Updated: May 2026  |  Added: Sections 9 & 10